A Sprint fixed period or duration in which a team works to complete a set of tasks
An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.
A Story is a small task . It is part of an Epic.
A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)
1. Very Easy task
2. Easy task
3. Moderate task
Difficult task

Epic: Automated Classification of Pollen Grains
Goal: Develop a system to automatically classify pollen grains using machine learning.
Sprint 1 (5 Days): Data Preparation
1. Data Collection
  Gather pollen grain images from databases or microscopy.
  Story Points: 2

2. Loading Data
  - Write scripts to load and organize images into a structured dataset.
  - Story Points: 1

3. Data Preprocessing
  - *Handling Missing Values*: Address incomplete or corrupted images.
    - Story Points: 3
  - *Handling Categorical Values*: Label pollen types consistently.
    - Story Points: 2

Total Sprint 1 Story Points: 8

Sprint 2 (5 Days): Model Development & Deployment
1. Model Building
   Train a CNN (e.g., ResNet) for pollen classification.
   Story Points: 5

2. Testing Model
   Evaluate accuracy, precision, and recall on a test set.
  Story Points: 3

3. Deployment
  Working HTML Pages: Create a UI for uploading images.
    Story Points: 3
  Flask Deployment: Build a backend API for predictions.
    Story Points: 5

Total Sprint 2 Story Points: 16

Velocity Calculation
Total Story Points: 8 (Sprint 1) + 16 (Sprint 2) = 24
Number of Sprints: 2
Velocity: 24 / 2 = **12 Story Points per Sprint

Next Steps
Prioritize tasks for Sprint 3 (e.g., model optimization, user feedback integration).
Adjust future sprint capacities based on velocity (e.g., aim for ~12 points/sprint).

Key Risks:
Data quality (e.g., blurry pollen images).
Model bias toward dominant pollen types.